**Project Planning Phase**

**Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)**

|  |  |
| --- | --- |
| Date | 19/11/2022 |
| Team ID | PNT2022TMID36343 |
| Project Name | Project – Smart Farmer- IoT based Smart Farming Application |
| Maximum Marks | 8 Marks |

**Product Backlog, Sprint Schedule, and Estimation (4 Marks)**

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Sprint** | **Functional**  **Requirement (Epic)** | **User Story**  **Number** | **User Story / Task** | **Story Points** | **Priority** | **Team**  **Members** |
| Sprint-1 | Simulation creation | USN-1 | Connect Sensors and Arduino with python code | 2 | High | Kavipriya, Vasanth |
| Sprint-2 | Software | USN-2 | Creating device in the IBM Watson IoT  platform, workflow for IoT scenarios using Node-Red | 2 | High | Swathy,  Vasanth,  Kavipriya |
| Sprint-3 | MIT App Inventor | USN-3 | Develop an application for the Smart farmer project using MIT App Inventor | 2 | High | Selvabharathi,  Bala,  Swathy |
| Sprint-3 | Dashboard | USN-3 | Design the Modules and test the app | 2 | High | Bala  Vasanth,  Kavipriya |
| Sprint-4 | Web UI | USN-4 | To make the user to interact with software. | 2 | High | Vasanth,  Selvabharathi |

**Project Tracker, Velocity & Burndown Chart: (4 Marks)**

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Sprint** | **Total Story Points** | **Duration** | **Sprint Start Date** | **Sprint End Date (Planned)** | **Story Points**  **Completed (as on**  **Planned End Date)** | **Sprint Release Date (Actual)** |
| Sprint-1 | 20 | 6 Days | 24 Oct 2022 | 29 Oct 2022 | 20 | 29 Oct 2022 |
| Sprint-2 | 20 | 6 Days | 31 Oct 2022 | 05 Nov 2022 |  | 05 Oct 2022 |
| Sprint-3 | 20 | 6 Days | 07 Nov 2022 | 12 Nov 2022 |  | 12 Oct 2022 |
| Sprint-4 | 20 | 6 Days | 14 Nov 2022 | 19 Nov 2022 |  | 15 Oct 2022 |

**Velocity:**

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)



**Burndown Chart:**

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile [software development](https://www.visual-paradigm.com/scrum/what-is-agile-software-development/) methodologies such as [Scrum.](https://www.visual-paradigm.com/scrum/scrum-in-3-minutes/) However, burn down charts can be applied to any project containing measurable progress over time.

**[https://www.visua](https://www.visual-paradigm.com/scrum/scrum-burndown-chart/)**

**[l](https://www.visual-paradigm.com/scrum/scrum-burndown-chart/)**

**[-](https://www.visual-paradigm.com/scrum/scrum-burndown-chart/)**

**[paradigm.com/scrum/scru](https://www.visual-paradigm.com/scrum/scrum-burndown-chart/)**

**[m](https://www.visual-paradigm.com/scrum/scrum-burndown-chart/)**

**[-](https://www.visual-paradigm.com/scrum/scrum-burndown-chart/)**

**[burndow](https://www.visual-paradigm.com/scrum/scrum-burndown-chart/)**

**[n](https://www.visual-paradigm.com/scrum/scrum-burndown-chart/)**

**[-](https://www.visual-paradigm.com/scrum/scrum-burndown-chart/)**

**[chart](https://www.visual-paradigm.com/scrum/scrum-burndown-chart/)**

**[/](https://www.visual-paradigm.com/scrum/scrum-burndown-chart/)**

**[https://www.atlassian.com/agile/tutorials/burndow](https://www.atlassian.com/agile/tutorials/burndown-charts)**

**[n](https://www.atlassian.com/agile/tutorials/burndown-charts)**

**[-](https://www.atlassian.com/agile/tutorials/burndown-charts)**

**[chart](https://www.atlassian.com/agile/tutorials/burndown-charts)**

**[s](https://www.atlassian.com/agile/tutorials/burndown-charts)**

**Reference:**

**[t](https://www.atlassian.com/agile/project-management)**

**[https://www.atlassian.com/agile/projec](https://www.atlassian.com/agile/project-management)**

**[-](https://www.atlassian.com/agile/project-management)**

**[managemen](https://www.atlassian.com/agile/project-management)**

**[t](https://www.atlassian.com/agile/project-management)**

**[https://www.atlassian.com/agile/tutorials/ho](https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software)**

**[w](https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software)**

**[-](https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software)**

**[t](https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software)**

**[o](https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software)**

**[-](https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software)**

**[d](https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software)**

**[o](https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software)**

**[-](https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software)**

**[scru](https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software)**

**[m](https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software)**

**[-](https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software)**

**[wit](https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software)**

**[h](https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software)**

**[-](https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software)**

**[jir](https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software)**

**[a](https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software)**

**[-](https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software)**

**[softwar](https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software)**

**[e](https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software)**

**[https://www.atlassian.c](https://www.atlassian.com/agile/tutorials/epics)**

**[o](https://www.atlassian.com/agile/tutorials/epics)**

**[m/agile/tutorials/epic](https://www.atlassian.com/agile/tutorials/epics)**

**[s](https://www.atlassian.com/agile/tutorials/epics)**

**[https://www.atlassian.com/agile/tutorials/sprint](https://www.atlassian.com/agile/tutorials/sprints)**

**[s](https://www.atlassian.com/agile/tutorials/sprints)**

**[https://www.atlassian.com/agile/proje](https://www.atlassian.com/agile/project-management/estimation)**

**[c](https://www.atlassian.com/agile/project-management/estimation)**

**[t](https://www.atlassian.com/agile/project-management/estimation)**

**[-](https://www.atlassian.com/agile/project-management/estimation)**

**[management/estimatio](https://www.atlassian.com/agile/project-management/estimation)**

**[n](https://www.atlassian.com/agile/project-management/estimation)**

**[https://www.atlassian.com/agile/tutorials/burndow](https://www.atlassian.com/agile/tutorials/burndown-charts)**

**[n](https://www.atlassian.com/agile/tutorials/burndown-charts)**

**[-](https://www.atlassian.com/agile/tutorials/burndown-charts)**

**[chart](https://www.atlassian.com/agile/tutorials/burndown-charts)**

**[s](https://www.atlassian.com/agile/tutorials/burndown-charts)**